## Slide 1: Agile Presentation
Aaron Ciminelli
Information Technology Adjunct Faculty, SNHU
CS-250-T4468 Software Development Lifecycle 22EW
Dr. Ken Belcher
April 17, 2022

## Slide 2: Roles On A Scrum-Agile Team
Product Owner
Scrum Master
Development Team

## Slide 3: Roles On A Scrum-Agile Team
Performs the role of chief decision-maker.
Provides leadership by providing direction to the team.
Provides team members with the tools necessary to complete projects.
Establishes a visible, transparent, and coherent Backlog.
Conducts an evaluation of the Backlog and assigns a priority.
Ensures the team understands the Backlog.
Product Owner and Stakeholders

## Slide 4: Roles On A Scrum-Agile Team
Provides subject matter expertise in Scrum and Agile methodologies.
Improves everyone's understanding of Scrum.
Identifies effective techniques for managing backlog items.
Organizes and facilitates Scrum meetings.
Eliminates distractions/blockages.
Ensures that Scrum principles are followed.
Coaches teams.
Creates environments that are conducive to productivity and performance.
Provides teams with the opportunity to work autonomously.
Invokes Agile methodologies.
Scrum Master and Project Manager

## Slide 5: Roles On A Scrum-Agile Team
Development Team
This group includes frontline workers such as developers, testers, architects, engineers, and any other position that possesses specific competencies.
It is expected that the team will be autonomous and comprised of multi-skilled professionals.
Assists in the creation of the foundation for the projects and collaborates with other teams.
Ensures that the final product is functional, easy to use, and behaves as it was intended with little to no errors.
Communicates progress to upper echelons and other groups as necessary.
As the backbone of the organization, this group is very important.

## Slide 6: SDLC Agile Approach Phases
Inception
Construction
Transition

## Slide 7: SDLC Agile Approach Phases
Inception Phase
Inception phase should be completed in no more than 2 to 3 Sprints.
During This phase purpose/functions of the software are established.
Functions should be clearly articulated and defined.
Identify risk factors and forecast budget and funding.
Once agreeance is established, procedures and tasks should be broken down into smaller tasks in the form of affinity grouping or in another similar practice.
Product Owner and Stakeholders' visions must align to ensure future success.

## Slide 8: SDLC Agile Approach Phases
Construction Phase
As part of the construction phase, developers will begin building a product that meets the minimal functional requirements.
All teams should communicate regularly to identify, test, and implement client/user requirements.
Frequently scheduled scrum-agile meetings should be held to identify issues, roadblocks, and changes made by the Product Owner or Stakeholders.
In order to preserve the integrity of the project, testers should perform regular checks for flaws or bugs in the software and act upon them as soon as they arise.
The product undergoes a series of revisions and enhancements until it's developed to its final form and runs as designed.

## Slide 9: SDLC Agile Approach Phases
Transition Phase
During the Transition Phase, the product deployment process begins.
During the implementation phase, the process of deploying, testing, releasing, providing quality assurance, and retirement takes place.
Prepare goals such as risk mitigation, stakeholder vision requirements, final client acceptance testing, and resolution of client feedback.
For deployment-related activities to begin, the testing process must first be completed and the functional requirements met.
After a project has been deployed, conduct post-deployment activities such as software training, project tuning, budget-related collections, or planning an action plan for discretionary funds (excess/remaining funds.)
Ensure that the maintenance schedule, maintenance activities, and client-level maintenance instructions reflect the needs of the Product Owners and stakeholders.

## Slide 10: SDLC Agile Approach Phases
It is also possible to break down the Scrum-agile life cycle into smaller, more manageable steps, but the principle remains the same.
PLAN
DESIGN
DEVELOP
TEST
DEPLOY
REVIEW
LAUNCH

## Slide 11: Waterfall Development Approach
Analysis
Design
Coding
Testing
Deployment
Maintenance
Requirements

## Slide 12: Waterfall Development Approach
In terms of the waterfall method, it emphasizes planning, expected results, and control. However, "Agile" emphasizes planning, flexibility, resourcefulness, and collaboration. Though the waterfall method is a useful tool, it does not provide a flexible framework for adapting to changes as a project moves forward. So, the waterfall method assumes that challenges can be identified and addressed at the start of the planning process rather than having to deal with them as they arise.

## Slide 13: Consideration Factors
In my opinion, the waterfall model promotes intuitiveness and consistency and is the most uncomplicated strategy to forecast, plan, and test with a sufficient degree of accuracy. I would also like to point out that the waterfall method excludes the end-users and clients from the process of project planning and development altogether. In comparison, Agile fosters end-user and client participation and input. A further consideration is to develop a blended approach that perfectly combines the positive aspects of the two methods. Taking all these factors into account, it is difficult to decide which method to use. Based on my experience and my research, I believe agile is a more appropriate practice to integrate into the business culture than traditional project management.

## Slide 14: References
Ambler, S. (2015). Agile Requirements Change Management. Retrieved March 31, 2022, from http://agilemodeling.com/essays/changeManagement.htm
Cobb, C. G. (2015). The Project Manager’s Guide to Mastering Agile: Principles and practices for an adaptive approach. John Wiley & Sons. Retrieved 2022.
Scrum Training Series. (2020). Daily Scrum. Daily Scrum meeting. Retrieved March 13, 2022, from https://scrumtrainingseries.com/DailyScrumMeeting/index.html.
Sliger, M. (2012). Agile estimation techniques. Retrieved March 31, 2022, from https://www.pmi.org/learning/library/agile-project-estimation-techniques-6110